# Sanidhaya's Core Agent System - Complete File Structure

## Week-by-Week Development Plan with File Purposes

## Project Structure Overview

SwarmCoordination/

├── src/main/java/com/team6/swarm/

│   ├── core/           # Your main package (Sanidhaya)

│   ├── communication/  # John's package

│   ├── intelligence/   # Lauren's package

│   └── ui/            # Anthony's package

├── src/test/java/     # Unit tests

├── resources/         # Configuration files

└── docs/             # Documentation

## Week 1: Foundation Files

### Purpose of Week 1: Basic Data Structures & Agent Creation

Goal: Create the fundamental building blocks that everyone will use

#### File 1: Point2D.java

- Package: com.team6.swarm.core

- Purpose: Represents X,Y coordinates in 2D space

- Why needed: Every agent has a position, every target has coordinates

- Used by: All team members for positions and locations

- Key responsibility: Store coordinates, calculate distances between points

#### File 2: Vector2D.java

- Package: com.team6.swarm.core

- Purpose: Represents direction and magnitude (like velocity or force)

- Why needed: Agents move with velocity, Lauren calculates movement forces

- Used by: Physics calculations, flocking algorithms, movement commands

- Key responsibility: Vector math operations (add, multiply, normalize)

#### File 3: AgentStatus.java (enum)

- Package: com.team6.swarm.core

- Purpose: Define all possible states an agent can be in

- Why needed: System needs to track if agents are working, failed, low battery

- Used by: All components to check agent health

- Values: ACTIVE, INACTIVE, FAILED, BATTERY_LOW, MAINTENANCE

#### File 4: AgentState.java

- Package: com.team6.swarm.core

- Purpose: Complete snapshot of an agent at any moment

- Why needed: This is the "passport" of each agent - contains all info others need

- Used by: Everyone needs to know agent position, status, capabilities

- Key responsibility: Store agent ID, position, velocity, battery, status, capabilities

#### File 5: Agent.java

- Package: com.team6.swarm.core

- Purpose: The actual agent - can move, receive commands, update itself

- Why needed: This is your main "robot" - it executes Lauren's movement commands

- Used by: You create them, Lauren commands them, John gets their positions

- Key responsibility: Update position every frame, process movement commands, manage battery

#### File 6: AgentManager.java

- Package: com.team6.swarm.core

- Purpose: Factory and registry for all agents - creates, tracks, removes agents

- Why needed: Someone needs to manage the swarm (create/destroy agents)

- Used by: Anthony sends spawn commands here, everyone queries for agent lists

- Key responsibility: Create agents on command, track all agents, provide agent lists

#### File 7: SimpleTest.java

- Package: com.team6.swarm.core

- Purpose: Test your basic agent system works

- Why needed: Verify agents can be created and move before integrating with others

- Used by: Just you for testing

- Key responsibility: Create 3 agents, make them move, verify it works

### Week 1 Success Criteria:

- Run SimpleTest and see 3 agents moving around

- Agents have positions that change over time

- No crashes, basic movement works

## Week 2: Communication Integration

### Purpose of Week 2: Connect with John's Communication System

Goal: Your agents can share position information with John's network

#### File 8: AgentStateUpdate.java

- Package: com.team6.swarm.core

- Purpose: Message format to tell John when agent positions change

- Why needed: John needs to know where agents are to calculate communication range

- Used by: You send these to John every frame

- Key responsibility: Package agent position changes for transmission

#### File 9: CommunicationEvent.java

- Package: com.team6.swarm.core

- Purpose: Message format to receive notifications from John

- Why needed: John tells you when agents receive messages from others

- Used by: John sends these to you when messages are delivered

- Key responsibility: Notify you that an agent got a message

#### File 10: EventBus.java

- Package: com.team6.swarm.core

- Purpose: Simple system to send messages between components

- Why needed: You and John need to exchange information without tight coupling

- Used by: All components to communicate with each other

- Key responsibility: Publish events (like position updates) and deliver to subscribers

#### File 11: SystemController.java

- Package: com.team6.swarm.core

- Purpose: Coordinates the entire system - starts/stops everything

- Why needed: Someone needs to manage the overall system lifecycle

- Used by: Anthony's UI to start/stop simulation, coordinate components

- Key responsibility: Initialize all components, manage system state, coordinate shutdown

#### File 12: IntegrationTest.java

- Package: com.team6.swarm.core

- Purpose: Test integration with John's mock communication system

- Why needed: Verify data flows correctly between your system and John's

- Used by: You and John together for integration testing

- Key responsibility: Create agents, mock John's system, verify position sharing

### Week 2 Success Criteria:

- Your agents publish position updates through EventBus

- Mock communication system receives position data

- John can successfully integrate with your position updates

## Week 3: Movement Commands Integration

### Purpose of Week 3: Accept Commands from Lauren's Intelligence System

Goal: Lauren can tell your agents how to move and behave

#### File 13: MovementCommand.java

- Package: com.team6.swarm.core

- Purpose: Standardized format for Lauren to give movement instructions

- Why needed: Lauren's flocking algorithms need to control agent movement

- Used by: Lauren sends these, your agents execute them

- Key responsibility: Define standard format for movement instructions

#### File 14: MovementType.java (enum)

- Package: com.team6.swarm.core

- Purpose: All possible types of movement commands

- Why needed: Different movement behaviors need different parameters

- Values: FLOCKING_BEHAVIOR, FORMATION_POSITION, MOVE_TO_TARGET, AVOID_OBSTACLE

- Key responsibility: Categorize different movement strategies

#### File 15: CommandPriority.java (enum)

- Package: com.team6.swarm.core

- Purpose: Define urgency levels for commands

- Why needed: Emergency avoidance should override normal flocking

- Values: EMERGENCY, HIGH, NORMAL, LOW

- Key responsibility: Ensure critical commands execute first

#### File 16: PhysicsEngine.java

- Package: com.team6.swarm.core

- Purpose: Handles realistic movement, collisions, boundaries

- Why needed: Agents should move smoothly and realistically

- Used by: Your Agent class for movement calculations

- Key responsibility: Calculate physics, handle collisions, enforce boundaries

#### File 17: TaskCompletionReport.java

- Package: com.team6.swarm.core

- Purpose: Tell Lauren when agents complete or fail tasks

- Why needed: Lauren needs feedback to make better decisions

- Used by: You send to Lauren, she uses for task assignment

- Key responsibility: Report success/failure of assigned tasks

### Week 3 Success Criteria:

- Agents can receive and execute movement commands

- Basic flocking forces applied to agent movement

- Task completion reporting works

## Week 4: User Interface Integration

### Purpose of Week 4: Connect with Anthony's User Interface

Goal: Anthony can display your agents and send user commands

#### File 18: SystemCommand.java

- Package: com.team6.swarm.core

- Purpose: Standardized format for Anthony to send user commands

- Why needed: User clicks need to become agent actions

- Used by: Anthony sends these when user interacts

- Key responsibility: Define format for user-initiated commands

#### File 19: CommandType.java (enum)

- Package: com.team6.swarm.core

- Purpose: All possible user commands

- Values: SPAWN_AGENT, REMOVE_AGENT, SET_BOUNDARIES, START_SIMULATION

- Why needed: Different user actions need different handling

- Key responsibility: Categorize user interaction types

#### File 20: VisualizationUpdate.java

- Package: com.team6.swarm.core

- Purpose: Complete system state for Anthony's display

- Why needed: Anthony needs all agent data for smooth visualization

- Used by: You send to Anthony 30 times per second

- Key responsibility: Package all display data efficiently

#### File 21: SystemMetrics.java

- Package: com.team6.swarm.core

- Purpose: Performance information (CPU, memory, FPS)

- Why needed: Monitor system health and performance

- Used by: Anthony displays in UI, you calculate metrics

- Key responsibility: Track and report system performance

#### File 22: SystemEvent.java

- Package: com.team6.swarm.core

- Purpose: Notable events for display (agent created, failed, etc.)

- Why needed: Users want to see what's happening in the system

- Used by: All components report events, Anthony displays them

- Key responsibility: Standardized event reporting format

### Week 4 Success Criteria:

- Anthony can spawn/remove agents through UI

- Real-time visualization shows agent positions

- System metrics displayed correctly

## Week 5-6: Advanced Features

### Purpose: Add Sophistication and Polish

Goal: More realistic behavior and better performance

#### File 23: AgentCapabilities.java

- Package: com.team6.swarm.core

- Purpose: Detailed information about what each agent can currently do

- Why needed: Lauren needs to make smart task assignments

- Used by: You calculate, Lauren uses for decision making

- Key responsibility: Report agent performance and limitations

#### File 24: Task.java

- Package: com.team6.swarm.core

- Purpose: Represents assigned work for agents

- Why needed: Agents need to know what they're supposed to do

- Used by: Lauren creates tasks, you execute them

- Key responsibility: Define work assignments and parameters

#### File 25: BoundaryManager.java

- Package: com.team6.swarm.core

- Purpose: Manages world boundaries and safe zones

- Why needed: Agents need boundaries, users may define restricted areas

- Used by: Physics engine for boundary checks

- Key responsibility: Define and enforce movement boundaries

#### File 26: PerformanceMonitor.java

- Package: com.team6.swarm.core

- Purpose: Track system performance and optimize

- Why needed: System must run smoothly with 10+ agents

- Used by: System controller for performance management

- Key responsibility: Monitor FPS, memory usage, optimize performance

## Week 7-8: Formation and Coordination

### Purpose: Support Complex Coordination Behaviors

Goal: Agents can form formations and coordinate complex maneuvers

#### File 27: Formation.java

- Package: com.team6.swarm.core

- Purpose: Represents a coordinated arrangement of agents

- Why needed: Lauren needs to command formation flying

- Used by: Lauren defines formations, you execute positions

- Key responsibility: Define formation shapes and positions

#### File 28: FormationType.java (enum)

- Package: com.team6.swarm.core

- Purpose: Standard formation patterns

- Values: LINE, WEDGE, CIRCLE, COLUMN, DIAMOND

- Why needed: Standardize formation commands

- Key responsibility: Define available formation patterns

#### File 29: CoordinationManager.java

- Package: com.team6.swarm.core

- Purpose: Manages multi-agent coordination

- Why needed: Complex maneuvers require coordination between agents

- Used by: Coordinates formation changes and group movements

- Key responsibility: Synchronize agent actions for group behaviors

## Week 9-10: Fault Tolerance

### Purpose: Handle Failures Gracefully

Goal: System continues working when agents fail

#### File 30: FailureDetector.java

- Package: com.team6.swarm.core

- Purpose: Detects when agents fail or become unresponsive

- Why needed: System must detect and respond to failures

- Used by: Monitors agent health, reports failures

- Key responsibility: Detect various failure modes

#### File 31: FailureType.java (enum)

- Package: com.team6.swarm.core

- Purpose: Categories of agent failures

- Values: SYSTEM_ERROR, BATTERY_DEPLETED, COMMUNICATION_LOST, COLLISION

- Why needed: Different failures need different responses

- Key responsibility: Classify failure types

#### File 32: RecoveryManager.java

- Package: com.team6.swarm.core

- Purpose: Handles system recovery from failures

- Why needed: System should gracefully handle agent losses

- Used by: Automatic recovery from agent failures

- Key responsibility: Implement recovery strategies

## Week 11-12: Optional Hardware Integration

### Purpose: Support Physical RC Cars (Optional)

Goal: System can control real hardware if desired

#### File 33: HardwareInterface.java

- Package: com.team6.swarm.core

- Purpose: Abstract interface for hardware control

- Why needed: Support both simulation and real hardware

- Used by: Switch between simulated and real agents

- Key responsibility: Unified interface for hardware/simulation

#### File 34: SimulationAdapter.java

- Package: com.team6.swarm.core

- Purpose: Implements hardware interface for simulation

- Why needed: Default implementation for testing

- Used by: Standard simulation mode

- Key responsibility: Simulate hardware behavior

#### File 35: RCCarAdapter.java (Optional)

- Package: com.team6.swarm.core

- Purpose: Implements hardware interface for real RC cars

- Why needed: Control actual hardware if available

- Used by: Physical demonstration mode

- Key responsibility: Translate commands to hardware

## Week 13-14: Final Polish

### Purpose: Production Ready System

Goal: Professional quality, well-tested, documented

#### File 36: ConfigurationManager.java

- Package: com.team6.swarm.core

- Purpose: Load and manage system configuration

- Why needed: Easy parameter tuning without code changes

- Used by: All components for configuration

- Key responsibility: Centralized configuration management

#### File 37: Comprehensive Test Suite

- Package: com.team6.swarm.core

- Purpose: Complete testing of all functionality

- Why needed: Ensure system works reliably

- Files: AgentTest.java, PhysicsTest.java, IntegrationTest.java

- Key responsibility: Verify all functionality works correctly

## File Dependencies and Relationships

### Core Dependencies (Week 1):

Point2D ← AgentState ← Agent ← AgentManager

Vector2D ← AgentState ← Agent

AgentStatus ← AgentState

### Communication Layer (Week 2):

AgentStateUpdate → EventBus → John's Communication System

CommunicationEvent ← EventBus ← John's Communication System

### Command Layer (Week 3):

MovementCommand → Agent → PhysicsEngine

TaskCompletionReport → Lauren's Intelligence System

### UI Layer (Week 4):

SystemCommand ← Anthony's UI

VisualizationUpdate → Anthony's UI

SystemMetrics → Anthony's UI

## Key Design Principles for Your Files

### 1. Single Responsibility

- Each class has one clear job

- Agent handles agent behavior, AgentManager handles agent collection

- PhysicsEngine handles movement, EventBus handles communication

### 2. Clear Interfaces

- Public methods are what other components use

- Private methods are your internal implementation

- Data classes (like AgentState) are mostly public fields for easy access

### 3. Thread Safety

- Use ConcurrentHashMap for agent collections

- AgentState should be immutable or carefully synchronized

- EventBus needs to handle concurrent access

### 4. Performance Oriented

- Update loops run 30-60 times per second

- Avoid creating objects in update loops

- Use efficient data structures for frequent operations

### 5. Integration Ready

- Clear data formats for other team members

- Event-driven architecture for loose coupling

- Mock implementations for independent testing

## What Each Week Accomplishes

### Week 1: You can create agents and make them move

### Week 2: John can get agent positions for communication

### Week 3: Lauren can command agent movement

### Week 4: Anthony can display everything and handle user input

### Week 5-6: More sophisticated behaviors and better performance

### Week 7-8: Complex coordination and formation flying

### Week 9-10: System handles failures gracefully

### Week 11-12: Optional hardware support

### Week 13-14: Production quality polish and testing

This structure ensures you build incrementally, integrate frequently, and always have a working system that gets progressively more sophisticated.

File Structure and Development Plan for Sanidhaya's Core Agent System
Team 6 - Distributed Multi-Agent System
Software Engineering Graduate Project